Local AI Video Editor Agent
Complete OpenCode Implementation Plan

Local-first • AI-assisted • Human-review workflow

# 1. Project Goal

Build a local-first AI video editing agent that accepts a master music/audio file, lyrics, and pre-generated AI video clips, then automatically analyzes the music and clips, aligns lyrics with the audio, selects relevant visuals, intelligently trims and sequences clips, removes original clip audio, synchronizes edits with lyrics and music, creates a publish-ready 16:9 video, renders a preview for human review, accepts natural-language corrections, and produces a final render after approval.

# 2. Core Architecture

┌─────────────────────┐
                    │      React UI       │
                    │   Local Web App     │
                    └──────────┬──────────┘
                               │
                               ▼
                    ┌─────────────────────┐
                    │    FastAPI Server   │
                    └──────────┬──────────┘
                               │
              ┌────────────────┼────────────────┐
              ▼                ▼                ▼
        Music Engine      Clip Engine      Agent Engine
              │                │                │
              └────────────────┼────────────────┘
                               ▼
                       Timeline Engine
                               │
                               ▼
                           FFmpeg
                               │
                               ▼
                        Preview / Final

# 3. Technology Stack

AI coding agent: OpenCode

Frontend: React + TypeScript + Vite + Tailwind CSS

Backend: Python + FastAPI + Pydantic

Video processing: FFmpeg, FFprobe, OpenCV, PyAV

Audio analysis: FFmpeg + librosa

Lyrics/transcription alignment: Whisper or faster-whisper, with an alignment layer

AI layer: model-agnostic interfaces for LLM, vision, embeddings and transcription

Vector search: Chroma or Qdrant

Desktop packaging later: Tauri

Git for version history and recovery

# 4. Mandatory Persistent Documentation Files

## 4.1 PROJECT_DOCUMENTATION.md

Permanent technical documentation. It describes what the system is, its requirements, architecture, modules, APIs, models, timeline specification, testing strategy, configuration, limitations, and future plans. It is not a development diary.

Recommended sections:
1. Project Overview
2. Product Vision
3. Functional Requirements
4. Non-Functional Requirements
5. Architecture
6. Technology Stack
7. Directory Structure
8. AI Models
9. Music Analysis Pipeline
10. Lyrics Alignment Pipeline
11. Clip Analysis Pipeline
12. Embedding/Search System
13. Editing Agent
14. Timeline Specification
15. FFmpeg Rendering
16. Review System
17. Revision System
18. Quality Control
19. API Specification
20. Database Schema
21. Configuration
22. Error Handling
23. Testing Strategy
24. Performance Optimization
25. Security / Local Privacy
26. Future Features
27. Known Limitations

## 4.2 SESSION_STATE.md

Persistent development memory. It records where development currently stands so every future OpenCode session can continue without losing context.

Recommended sections:
# SESSION STATE
## Current Phase
## Current Objective
## Overall Progress
## Completed
## In Progress
## Blocked
## Decisions Made
## Files Created/Modified
## Tests Performed
## Test Results
## Errors Encountered
## Failed Approaches
## Important Discoveries
## Pending Tasks
## Next Session Instructions
## Last Updated

# 5. OpenCode Session Protocol

START SESSION
1. Read PROJECT_DOCUMENTATION.md
2. Read SESSION_STATE.md
3. Inspect git status
4. Inspect current branch
5. Inspect recent commits
6. Inspect relevant source files
7. Identify current phase
8. Continue from the existing state

DURING SESSION
Implement → Test → Verify → Document

END SESSION
1. Run relevant tests
2. Verify implementation
3. Update PROJECT_DOCUMENTATION.md if permanent architecture/behavior changed
4. Update SESSION_STATE.md
5. Commit stable changes to Git

# 6. Recommended Project Structure

local-ai-video-editor/
│
├── AGENTS.md
├── PROJECT_DOCUMENTATION.md
├── SESSION_STATE.md
├── README.md
├── .env.example
├── .gitignore
│
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── api/
│   │   ├── agents/
│   │   ├── audio/
│   │   ├── lyrics/
│   │   ├── video/
│   │   ├── vision/
│   │   ├── embeddings/
│   │   ├── timeline/
│   │   ├── rendering/
│   │   ├── qc/
│   │   ├── storage/
│   │   └── utils/
│   └── tests/
│
├── frontend/
│   ├── src/
│   │   ├── components/
│   │   ├── pages/
│   │   ├── hooks/
│   │   ├── stores/
│   │   ├── services/
│   │   └── types/
│   └── tests/
│
├── models/
├── projects/
│   └── example_project/
│       ├── music/
│       ├── lyrics/
│       ├── clips/
│       ├── analysis/
│       ├── timeline/
│       ├── previews/
│       ├── renders/
│       └── logs/
│
├── scripts/
└── config/

# 7. Application-Level Project State

Development memory and editing-project state must remain separate. SESSION_STATE.md tracks software development. Each actual editing project stores its own machine-readable state.

project.json
music_analysis.json
lyrics_alignment.json
clip_index.json
timeline.json
review.json
render_manifest.json

# 8. Phase 0 — Foundation

Create project structure

Create FastAPI backend

Create React frontend

Create configuration system

Create logging

Create project management

Create PROJECT_DOCUMENTATION.md

Create SESSION_STATE.md

Create AGENTS.md

Initialize Git

Goal: create a working local application that can create a project and accept music, lyrics, and clips before adding AI processing.

# 9. Phase 1 — Backend and Frontend Foundation

Project creation

Local file upload/import

Music/lyrics/clip browser

Basic project dashboard

Processing job status

Error reporting

Local API communication

# 10. Phase 2 — Music Analyzer

Analyze the actual audio instead of guessing timing from lyric text.

Duration

BPM

Beat timestamps

Downbeats

Tempo

Energy curve

Silence

Intro/outro

Musical sections

{
  "duration": 161.4,
  "bpm": 112,
  "beats": [],
  "downbeats": [],
  "sections": [],
  "energy_curve": []
}

# 11. Phase 3 — Lyrics Engine

Align supplied lyrics to the actual song audio. Preserve section labels such as Intro, Verse, Chorus, Bridge and Outro.

{
  "lines": [
    {
      "text": "Good morning, little sunshine",
      "start": 4.21,
      "end": 6.83,
      "importance": 0.92
    }
  ]
}

# 12. Phase 4 — Clip Intelligence

Analyze each supplied AI-generated clip once and cache its results.

Duration

Scene description

Actions

Objects

Characters

Emotion

Motion score

Visual quality

Best usable segments

Semantic embedding

{
  "clip_id": "clip_017",
  "duration": 8.4,
  "actions": ["waking", "opening eyes", "stretching"],
  "objects": ["bed", "pillow"],
  "emotion": "happy",
  "motion_score": 0.78,
  "quality_score": 0.91
}

Unchanged clips must not be repeatedly analyzed.

# 13. Phase 5 — Semantic Search

Convert lyric lines into visual intent and search the clip index for relevant candidates.

Lyric:
"Brush, brush, brush your teeth"

Visual intent:
child brushing teeth
happy
bathroom
morning routine

Candidate ranking:
clip_032 → 95%
clip_041 → 91%
clip_018 → 86%

# 14. Phase 6 — Editing Brain

The editing agent combines music analysis, lyric alignment, clip metadata and editing rules to generate a timeline. The LLM should reason about WHAT should happen, while deterministic services handle HOW it is physically rendered.

Clip selection

Source start/end

Timeline start/end

Cut points

Visual repetition

Transition selection

Visual intensity

Beat alignment

Confidence and reason for every decision

# 15. Repetitive Lyrics Strategy

Repetitive lyrics must not force unnecessary new visual concepts. The system should preserve semantic consistency while varying shots where useful.

Detect repeated lyric phrases and semantic intent

Avoid unnecessary exact segment repetition

Prefer different clips or different usable segments

Reuse a concept when lyrics repeat

Do not introduce artificial effects by default just to hide repetition

If limited clips exist, allow intelligent reuse rather than producing unrelated visuals

# 16. Intelligent Trimming

Do not simply take the first N seconds of a clip. Find the best segment based on semantic relevance, motion, quality, timing and beat compatibility.

Clip duration: 11.2 sec
Required duration: 4.6 sec

Candidate:
0.0–4.6  → weak
2.1–6.7  → strong
5.0–9.6  → medium

Select: 2.1–6.7

# 17. Music + Lyric Synchronization

The editing rhythm should adapt to the song.

High-energy sections: shorter shots and more frequent cuts

Calm sections: longer shots and fewer cuts

Chorus: higher visual energy and stronger variation

Bridge: change visual rhythm

Cuts should generally align to musically pleasing points

Meaningful lyric moments take priority over mechanically cutting on every beat

# 18. Audio Handling

Keep the master music as the final audio track

Remove/mute original audio from every supplied video clip

Never accidentally mix source clip audio into the final output

Validate final audio presence during QC

# 19. Timeline Schema

{
  "version": 1,
  "duration": 161.4,
  "tracks": {
    "video": [],
    "audio": []
  }
}

Each video event should contain:
clip_id
source_start
source_end
timeline_start
timeline_end
transition
reason
confidence

# 20. Phase 7 — FFmpeg Timeline Renderer

Convert the validated timeline into deterministic FFmpeg processing.

Trim

Scale

Crop

FPS normalization

Concatenation

Transitions

Audio replacement

Encoding

The AI agent must not directly perform arbitrary video manipulation. It should generate/validate a structured timeline consumed by the renderer.

# 21. Phase 8 — Preview Rendering

Render a faster preview first. Full-quality encoding occurs only after user approval.

Preview → Human Review → Revision or Approval → Final Render

# 22. Phase 9 — Review UI

Video preview player

Timeline overview

Selected clip details

Reason for clip selection

Confidence

Replace clip

Trim adjustment

Section-level regeneration

Natural-language correction input

# 23. Natural-Language Revision Agent

“0:32 wala clip change karo.”

“Chorus ko zyada energetic karo.”

“Brushing wale clips repeat ho rahe hain.”

“Intro slow lag raha hai.”

The agent should modify only the affected timeline sections whenever possible instead of regenerating the entire project.

# 24. Phase 10 — Automated QC

Duration validation

Audio presence

Original clip audio leakage

Black-frame detection

Frozen-frame detection

Timeline gaps

Timeline overlaps

Invalid timestamps

Resolution

FPS

Encoding

Excessive repetition

Low-confidence clip selections

QC SCORE: 94/100

Warnings:
- 01:17 low semantic confidence
- 02:03 repeated visual

# 25. Human Approval Gate

The system must never automatically publish content. It must stop at a review gate.

Generate
   ↓
Preview
   ↓
QC
   ↓
USER REVIEW
   ↓
APPROVE or REVISE
   ↓
FINAL RENDER

# 26. Source Protection

Original music, lyrics and clips are immutable

Never delete or overwrite source media

Generated artifacts go into analysis, timeline, previews, renders and logs

Use manifests to track generated outputs

# 27. Configuration

video:
  default_width: 1920
  default_height: 1080
  fps: 30

editing:
  default_style: adaptive
  beat_sync: true
  lyric_sync: true
  repetition_penalty: true

render:
  codec: h264
  audio_codec: aac

# 28. Testing Strategy

Unit tests for every core service

Music analysis tests

Lyrics alignment tests

Clip analysis tests

Embedding/search tests

Timeline validation tests

Renderer tests

QC tests

Project-state tests

Use short synthetic media for frequent automated tests

Use representative full songs/clips for integration tests

# 29. Recommended Development Phases

PHASE 0  → Project setup + documentation
PHASE 1  → Backend + frontend foundation
PHASE 2  → Music analysis
PHASE 3  → Lyrics alignment
PHASE 4  → Clip analysis
PHASE 5  → Semantic search
PHASE 6  → Editing agent
PHASE 7  → Timeline engine
PHASE 8  → FFmpeg renderer
PHASE 9  → Preview + QC
PHASE 10 → Review UI
PHASE 11 → Natural-language revisions
PHASE 12 → Optimization
PHASE 13 → Desktop packaging

# 30. Model Manager and Hardware Abstraction

Do not hard-code a specific GPU, VRAM amount, or model path. Detect available CPU/GPU/RAM and select appropriate local models. Keep the AI layer model-agnostic.

Hardware detector

Model registry

Model manager

CPU fallback

GPU acceleration where available

Configurable model paths

# 31. Initial Agent Architecture

Do not begin with a complex multi-agent swarm. Start with one Editor Agent orchestrating specialized deterministic services. Split into separate agents only when justified by complexity.

EDITOR AGENT
                     │
       ┌─────────────┼─────────────┐
       ▼             ▼             ▼
 Music Service   Clip Service   Timeline Service

# 32. AGENTS.md — Mandatory OpenCode Rules

You are the development agent for a local-first AI video editing application.

Before starting any task:
1. Read PROJECT_DOCUMENTATION.md.
2. Read SESSION_STATE.md.
3. Inspect the current repository state.
4. Determine the current implementation phase.
5. Continue from the existing implementation instead of rebuilding it.

Maintain two forms of project memory:

PROJECT_DOCUMENTATION.md:
Permanent architecture, requirements, technical decisions and system documentation.

SESSION_STATE.md:
Development history, current progress, completed work, failures, decisions, blockers and exact next steps.

Never confuse these two files.

After completing meaningful work:
1. Run relevant tests.
2. Verify the implementation.
3. Update PROJECT_DOCUMENTATION.md if permanent architecture or behavior changed.
4. Update SESSION_STATE.md with work completed, tests, failures, discoveries and next steps.
5. Commit stable changes to Git.

Never delete source media.
Never claim untested functionality works.
Prefer modular, replaceable components.
Keep AI reasoning separate from deterministic video processing.
Use FFmpeg as the deterministic rendering engine.
Keep the application local-first.
Do not introduce cloud dependencies without explicit approval.
Do not rewrite working modules without a justified reason.
Do not install unnecessary dependencies.
Do not hard-code model paths.
Do not hard-code hardware-specific assumptions.
Do not skip tests.
Do not mark partially implemented work as complete.

# 33. Example SESSION_STATE.md Initial State

# SESSION STATE

## Current Phase
Phase 0 — Foundation

## Current Objective
Initialize the repository, documentation, local backend/frontend skeleton, configuration and Git workflow.

## Overall Progress
0%

## Completed
- Project concept defined
- Core architecture defined
- Persistent documentation strategy defined

## In Progress
- Repository initialization

## Blocked
None

## Decisions Made
- Local-first architecture
- React frontend
- Python/FastAPI backend
- FFmpeg as deterministic renderer
- Timeline represented as structured JSON
- Human approval required before final render
- PROJECT_DOCUMENTATION.md is permanent technical documentation
- SESSION_STATE.md is persistent development memory
- Original media must never be modified

## Files Created/Modified
None yet

## Tests Performed
None yet

## Test Results
None yet

## Errors Encountered
None

## Failed Approaches
None

## Important Discoveries
None

## Pending Tasks
1. Create repository structure
2. Create AGENTS.md
3. Create PROJECT_DOCUMENTATION.md
4. Create SESSION_STATE.md
5. Initialize backend
6. Initialize frontend
7. Initialize Git

## Next Session Instructions
Start with Phase 0. Do not implement AI video editing until the foundation and documentation workflow are working.

## Last Updated
2026-08-30

# 34. Final Product Workflow

CREATE PROJECT
       ↓
Upload Song
       ↓
Paste Lyrics
       ↓
Upload AI Clips
       ↓
GENERATE
       ↓
Music Analysis
       ↓
Lyrics Alignment
       ↓
Clip Analysis
       ↓
Semantic Matching
       ↓
Timeline Planning
       ↓
Smart Trimming
       ↓
Audio Removal
       ↓
Beat/Lyric Sync
       ↓
Preview Render
       ↓
QC
       ↓
USER REVIEW
       ↓
Natural-Language Revision if needed
       ↓
APPROVE
       ↓
FINAL MP4

# 35. Default Output

Resolution: 1920×1080

Aspect ratio: 16:9

Video codec: H.264

Audio codec: AAC

Master music only

Publish-ready MP4

9:16 automatic adaptation can be added later

# 36. Final Engineering Principle

The central design principle is: AI decides WHAT should happen; deterministic timeline and video services decide HOW it happens; FFmpeg performs the final physical rendering. This separation makes the system more reliable, testable, reproducible and easier to debug.